## Slide 1: Scrum Agile Approach and Development
Tools for informed decision making

## Slide 2: Scrum-Agile An Introduction
Definition: Scrum-Agile is an iterative and incremental approach to software development.
Principles: Emphasizes adaptability, collaboration, and customer feedback.
(Cobb, 2015)

## Slide 3: Scrum-Agile; Team-Roles
Product Owner: Represents stakeholders and prioritizes features.
Scrum Master: Facilitates the team and ensures adherence to Scrum principles.
Development Team: Cross-functional, self-organizing group of professionals. To consist of developers, testers and other members of the agile team.
Importance: Communication, Collaboration, efficiency, and product quality.
(Jaramillo & Richardson, 2017)

## Slide 4: SDLC Phases
Planning: Define goals and priorities for the sprint.
Daily Stand-ups: Short meetings to discuss team progress and individual challenges.
Review: Demonstrate the completed work to stakeholders.
Retrospective: Reflect on the sprint and identify areas for improvement. What are our Impediments?
Importance: Continuous improvement and flexibility.
(Cobb, 2015)

## Slide 5: Agile VS Waterfall Development
Agile: Iterative, adaptable, and customer-centric.
Waterfall: Sequential, rigid, and linear.
Example: Agile allows for mid-project changes; Waterfall requires a detailed plan or starting over from scratch.
(Schwalbe, K. 2018)

## Slide 6: Development Scenario Agile Approach
Scenario: Change in customer requirements mid-project.
Agile Solution: Adapt the project plan and accommodate changes.
Result: Enhanced flexibility and customer satisfaction.
(Schwaber, K., & Sutherland, J. 2017)

## Slide 7: Development Scenario Waterfall Approach
Scenario: Change in customer requirements mid-project.
Waterfall Solution: Requires revisiting the entire project plan.
Result: Potential delays and increased costs.
(Cobb, 2015)

## Slide 8: Considering the Approach
Project Complexity: Agile for dynamic, complex projects; Waterfall for well-defined projects.
Customer Involvement: Agile fosters regular customer collaboration.
Risk Tolerance: Agile adapts to change; Waterfall has less flexibility.
(Pressman, R. S. 2014)

## Slide 9: Course Experience
  SNHU Travel project for Chada Tech applied Agile methodologies learned in this course for a comprehensive travel booking system based wholly on health and wellness for its intended client base.
Course Methodologies:
  Throughout the course the focus was on integrating Agile practices, including regular sprint planning, daily stand-ups, and retrospectives into the SNHU Travel Project.
Outcomes and Lessons Learned:
  Achieved project milestones iteratively as opposed to linearly and having to start from scratch when the client shifted the entire focus of the project mid-swing.
  This resulted in learning to adapt to evolving user requirements and learning the importance of embracing change within Agile.
Stakeholder Involvement:
  Collaborated regularly with stakeholders, aligning the project with dynamic needs of Chada-Tech.
Flexibility in Action:
  Agile facilitated swift responses to shifting priorities, accommodating UI / UX adjustments seamlessly.
Continuous Improvement:
  Implemented continuous improvement through retrospectives, refining the development process iteratively.

## Slide 10: Concluding Thoughts
Proper utilization of Scrum-Agile principles enhances efficiency and product quality.
Key roles to include Product Owner, Scrum Master, and Development Team. These drive collaboration and project success.
Agile SDLC phases—Planning, Daily Stand-ups, Review, and Retrospective—facilitate continuous improvement and flexibility.
Contrasting Agile with Waterfall reveals the strength of adaptability in Agile, especially in addressing changing customer requirements.
Factors influencing the choice between Waterfall and Agile include project complexity, customer involvement, and risk tolerance.

## Slide 11: References
Cobb, C. G. (2015, January 5). The Project Manager's Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. [[VitalSource Bookshelf version]]. Retrieved from vbk://9781118991763
Jaramillo, S., & Richardson, T. (2017). Agile engagement : how to drive lasting results by cultivating a flexible, responsive, and collaborative culture. Wiley.
Schwaber, K., & Sutherland, J. (2017). The Scrum Guide.
Schwalbe, K. (2018). Information Technology Project Management.
Pressman, R. S. (2014). Software Engineering: A Practitioner's Approach.